TECHNICAL ARCHITECTURE REPORT

Azure DevOps Wiki → Confluence Cloud

Documentation Migration Strategy

Version 1.0  •  22 May 2026  •  Senior Technical Architect

Table of Contents

1. Executive Summary	3

2. Migration Requirements & Priority Matrix	4

3. Platform Capabilities Analysis	5

4. Option A — Offline Export + Bulk Upload	6

5. Option B — Automated API-to-API Migration	8

6. Option C — Semi-Manual Migration	10

7. Option D — Hybrid Approach (Recommended)	12

8. Comparative Evaluation Matrix	15

9. Internal Link Preservation Strategy	16

10. Image & Attachment Migration Strategy	17

11. Recommended Implementation Phases	18

12. Proof-of-Concept Approach	20

13. Final Recommendation & Tooling Stack	21

1. Executive Summary Strategic overview of migration scope and approach

This report evaluates four architectural approaches for migrating documentation from Azure DevOps Wiki to Confluence Cloud. It covers tooling, API availability, content fidelity trade-offs, risk posture, and implementation complexity — culminating in a phased recommendation tailored to minimise manual effort while maximising navigability and link integrity.

Azure DevOps Wiki stores pages as Git-backed Markdown files in a dedicated repository. Confluence Cloud stores content as structured XHTML (Confluence Storage Format). The core migration challenge is bridging these two fundamentally different content models without losing hierarchy, internal links, or embedded assets.

⚡ Key fact: Azure DevOps Wiki pages are stored as .md files in a Git repo — they can be cloned directly using standard Git operations, enabling full offline access to all content and attachments without any API rate limits.

⚡ Key fact: Confluence Cloud provides REST APIs for page creation, attachment upload, and space management — enabling full programmatic import of transformed content.

⚠ Primary challenge: Internal wiki links in Azure DevOps use wiki-relative paths (e.g. /Parent/Child-Page). After migration, these must be rewritten to Confluence page URLs or space-relative links. This is the single highest-risk transformation step.

2. Migration Requirements & Priority Matrix What must be preserved, and how hard each element is to migrate

| Requirement | Priority | Migration Difficulty | Auto-Migratable? |
| --- | --- | --- | --- |
| Internal wiki links | 🔴 High | ⚠ Hard | ⚠ Partial — requires link rewriting script |
| Images / attachments | 🔴 High | ⚠ Medium | ✅ Yes — via attachment API |
| Tables | 🔴 High | 🟢 Easy | ✅ Yes — Markdown tables → Confluence via Pandoc |
| Page hierarchy | 🔴 High | ⚠ Medium | ✅ Yes — parent page ID in REST API |
| Link repointing | 🔴 High | ⚠ Hard | ⚠ Partial — scripted regex + manual validation |
| Page formatting | 🟡 Medium | 🟢 Easy | ✅ Yes — Pandoc handles most cases |
| Markdown styling | 🟡 Medium | 🟢 Easy | ✅ Yes — via Markdown Confluence macro |
| Code blocks | 🟡 Medium | 🟢 Easy | ✅ Yes — mapped to Code macro |
| Exact text fidelity | 🟢 Low | 🟢 Easy | ✅ Yes |
| Pixel-perfect layout | 🟢 Low | N/A | ❌ Not feasible across platforms |

3. Platform Capabilities Analysis What APIs and export mechanisms each platform provides

### 3.1  Azure DevOps Wiki — Source Capabilities

Git-backed storage: Every wiki page is a .md file inside a dedicated Git repository (projectname.wiki). You can clone it directly:

git clone https://dev.azure.com/{org}/{project}/_git/{project}.wiki

- REST API (wikis endpoint): GET /wikis/{wikiIdentifier}/pages — returns page content and metadata

- Attachment API: GET /wikis/{wiki}/attachments — retrieves embedded images and files

- Export format: Native Markdown (.md) with YAML front matter; attachments stored in .attachments/ folder

- Hierarchy: Reflected as folder structure in the Git repo (Parent/Child.md = child page of Parent)

### 3.2  Confluence Cloud — Target Capabilities

- REST API v2: Full CRUD for pages — POST /wiki/api/v2/pages with storage format body

- Storage format: Confluence uses XHTML-based storage format, not Markdown natively

- Attachment API: POST /wiki/rest/api/content/{id}/child/attachment — upload files/images

- Markdown import: Confluence supports a "Markdown" page editor macro but NOT bulk Markdown import via API

- Page parent hierarchy: Set via parentId field in API — enables full tree reconstruction

- Space structure: Pages live in spaces; hierarchy = parent/child page relationships

💡 Critical insight: Confluence does NOT natively accept raw Markdown via its REST API. Content must be either (a) converted to Confluence Storage Format (XHTML) before upload, or (b) wrapped in a Confluence Markdown macro. Option (a) produces better rendering; option (b) is faster to implement but has limits.

4. Option A — Offline Export + Bulk Upload Git clone → transform → REST API import

### 4.1  Architecture Overview

- 1.  Git clone the Azure DevOps Wiki repository to local disk

- 2.  Walk the directory tree to reconstruct page hierarchy

- 3.  For each .md file: run Pandoc to convert Markdown → Confluence Storage Format (XHTML)

- 4.  Run a link rewriting script to remap [[wiki links]] → Confluence page URLs

- 5.  Upload each converted page via Confluence REST API (POST /wiki/api/v2/pages)

- 6.  For each page, upload attachments via the attachment API and relink image src attributes

- 7.  Build a page-ID mapping table (ADO path → Confluence page ID) for link validation

- 8.  Run a post-migration link validation sweep

### 4.2  Required Tools

- Git: Clone the wiki repo

- Pandoc (v3+): Markdown → Confluence Storage Format conversion --from markdown --to confluence

- Python 3 or Node.js: Orchestration scripts for directory walk, API calls, link rewriting

- Confluence REST API: Page creation, attachment upload, parent assignment

- Azure DevOps REST API: Optional — for attachment metadata fetch if needed

### 4.3  Content Preservation Assessment

| Element | Preservation | Notes |
| --- | --- | --- |
| Internal links | ⚠ Partial | Requires custom link-rewriting script; regex-based substitution of /wiki/path → Confluence URL |
| Images | ✅ High | Attachments cloned from Git; re-uploaded via attachment API; src paths rewritten in XHTML |
| Tables | ✅ High | Pandoc reliably converts GFM tables to Confluence table markup |
| Page hierarchy | ✅ High | Directory structure maps 1:1 to parent page IDs in Confluence API |
| Formatting | ✅ Good | Pandoc handles headings, bold, italic, code blocks well |
| Code blocks | ✅ High | Pandoc maps fenced code blocks to Confluence Code macro with language tags |

### 4.4  Complexity, Effort & Risk

- Complexity: Medium — scripting required but well-understood toolchain

- Effort estimate: 3–6 days for initial scripting; 1–2 days for testing and link validation per 100 pages

- Scalability: Excellent — Git clone is not rate-limited; API uploads can be batched with retry logic

- Rollback: Safe — source wiki untouched; Confluence space can be wiped and re-imported

- Main risk: Link rewriting accuracy — ADO wiki links use non-standard path encoding (spaces as %20 or hyphens)

### 4.5  Pros & Cons

✅ Pros: No API rate-limit issues on source side (Git clone). Full control over transformation pipeline. Supports incremental re-runs. Pandoc is mature and well-tested for this conversion path. Attachments are local for inspection before upload.

❌ Cons: Requires scripting effort upfront. Link rewriting is non-trivial and requires a two-pass approach (create all pages first, collect IDs, then rewrite links). Pandoc's Confluence output can produce verbose XHTML that may need cleanup macros.

5. Option B — Automated API-to-API Migration Live ADO REST API → transformation pipeline → Confluence REST API

### 5.1  Architecture Overview

- 1.  Authenticate to Azure DevOps REST API using PAT (Personal Access Token)

- 2.  Enumerate all wiki pages via GET /wikis/{wiki}/pages?recursionLevel=full

- 3.  Fetch each page's Markdown content and metadata via the pages API

- 4.  Fetch attachments list and binary content via the attachments API

- 5.  Transform Markdown → Confluence Storage Format in-memory (Pandoc subprocess or remark + rehype pipeline)

- 6.  Run link rewriting on the transformed content

- 7.  Create Confluence pages in correct hierarchy order via POST /wiki/api/v2/pages

- 8.  Upload attachments per page and patch image src references

### 5.2  API Availability

- Azure DevOps Wiki API: GET /wikis — list wikis; GET /wikis/{id}/pages — page tree with recursionLevel=full; GET /wikis/{id}/pages/{path} — content

- ADO Attachment API: GET /wikis/{id}/attachments — metadata; binary download via stream URL

- Confluence REST API v2: POST /wiki/api/v2/pages — create page with parentId and storage format body

- Confluence Attachment API: POST /wiki/rest/api/content/{id}/child/attachment — multipart upload

- Rate limits: ADO: 200 requests/min per user. Confluence Cloud: varies by plan; implement exponential backoff

### 5.3  Third-Party Tools

- Bulk Copy for Confluence (Atlassian Marketplace): Handles Confluence-to-Confluence but not ADO source

- Refined.io / Docsie / Zoomin: Documentation platform bridges — not direct ADO→Confluence paths

- Gyldendal migrate-ado-wiki (open source): GitHub project; Python; handles basic page migration but limited link rewriting

- Custom Python/Node.js script: Most reliable for full control; libraries: @atlassian/adf-builder (Node), atlassian-python-api (Python)

### 5.4  Content Preservation Assessment

| Element | Preservation | Notes |
| --- | --- | --- |
| Internal links | ⚠ Partial | Same challenge as Option A — requires two-pass link resolution; ADO API exposes absolute URLs that differ from relative Markdown links |
| Images | ✅ High | Binary stream download available; re-upload to Confluence attachment API per page |
| Tables | ✅ High | Same Pandoc/remark conversion pipeline as Option A |
| Page hierarchy | ✅ High | API returns full page tree with parentPath — can reconstruct in correct order |
| Formatting | ✅ Good | In-memory transformation pipeline identical to Option A |
| Code blocks | ✅ High | Same Pandoc pipeline handles code fence conversion reliably |

### 5.5  Complexity, Effort & Risk

- Complexity: Medium-High — more moving parts than Option A; API rate limits add retry/backoff complexity

- Effort estimate: 4–8 days for scripting; suitable for ongoing sync if wiki is still actively edited

- Scalability: Good — can process incrementally; ADO API returns page trees with modification timestamps for delta sync

- Rollback: Same as Option A — Confluence space can be recreated

- Main risk: API rate limiting on large wikis (200+ pages). ADO API returns content as rendered HTML in some endpoints — verify raw Markdown availability

### 5.6  Pros & Cons

✅ Pros: Enables incremental / scheduled sync — useful if ADO wiki remains live during transition. No local Git setup required. Can be deployed as a CI/CD pipeline. Cleaner for headless server execution.

❌ Cons: ADO API rate limits slow down large migrations. Some ADO wiki API endpoints return HTML rather than raw Markdown, requiring reverse-parsing. More complex authentication management (PAT + Confluence API token). Higher ongoing maintenance if used as a sync tool.

6. Option C — Semi-Manual Migration Export documentation, manual copy-paste with lightweight tooling

### 6.1  Architecture Overview

This approach relies on human review at each page, using lightweight tooling to reduce but not eliminate manual work:

- 1.  Git clone the wiki repository (or use ADO "Download as ZIP" from the UI)

- 2.  Optionally run Pandoc on individual files for quick conversion

- 3.  Team members open each .md file and paste/edit content into Confluence pages

- 4.  Use Confluence's built-in Markdown import (Insert → Markup → Markdown) for individual pages

- 5.  Manually set parent pages to reconstruct hierarchy

- 6.  Upload images per page via the Confluence editor

- 7.  Manually fix internal links after all pages exist

### 6.2  Content Preservation Assessment

| Element | Preservation | Notes |
| --- | --- | --- |
| Internal links | ❌ Low | All links must be manually updated — highest manual burden; risk of broken links remaining |
| Images | ⚠ Medium | Manual upload per page; no systematic attachment handling |
| Tables | ✅ Good | Confluence Markdown import handles tables; may need minor fixes |
| Page hierarchy | ⚠ Medium | Must be set manually; error-prone for deep hierarchies |
| Formatting | ✅ Good | Human review catches formatting issues missed by automation |
| Code blocks | ✅ Good | Confluence Markdown import handles fenced code blocks |

### 6.3  When This Is Appropriate

- Small wiki (< 30 pages) with simple structure

- Content needs substantial rewrites or reorganisation during migration

- No budget/time for scripting; team has Confluence familiarity

- Pages contain complex custom formatting that automation would mangle

### 6.4  Pros & Cons

✅ Pros: Zero scripting effort. Highest content quality — human reviewers catch issues. Opportunity to clean up, restructure, and improve documentation during migration. No toolchain setup required.

❌ Cons: Extremely time-consuming for large wikis (100+ pages = weeks of work). High risk of inconsistency — different people migrate differently. Internal links almost certainly broken. Not repeatable or auditable. No rollback path for individual pages.

7. Option D — Hybrid Approach (Recommended) Git clone + Python orchestration + Pandoc + Confluence REST API

★ RECOMMENDED This is the recommended approach. It combines the reliability of offline Git access, the transformation power of Pandoc, and the control of a custom Python/Node.js orchestration layer — with a two-pass link resolution strategy that is the key innovation over simpler approaches.

### 7.1  Architecture Overview

The hybrid approach executes in two passes to solve the link rewriting problem cleanly:

#### Pass 1 — Structure Creation (no links)

- Git clone the ADO wiki repository (all .md files + .attachments/ folder)

- Walk the directory tree; build a manifest (ADO path → page title → parent path)

- For each page (breadth-first from root), create an empty placeholder page in Confluence via REST API

- Record the mapping: ADO wiki path → Confluence page ID in a local SQLite or JSON mapping file

- Upload all attachments to their respective Confluence pages; record attachment URL mappings

#### Pass 2 — Content Population + Link Rewriting

- For each .md file: run Pandoc to convert Markdown → Confluence Storage Format (XHTML)

- Run link rewriter: scan all [text](/wiki/path) patterns; replace with Confluence page URL using the mapping file built in Pass 1

- Run image src rewriter: replace .attachments/filename.png → uploaded Confluence attachment URL

- PUT the fully resolved Confluence Storage Format content to each page via REST API

- Run a validation sweep: fetch each Confluence page, check for remaining /wiki/ path references or broken <a> tags

### 7.2  Tooling Stack

| Tool | Purpose | Rationale |
| --- | --- | --- |
| Git | Clone ADO wiki repo | Zero rate limits; full fidelity; includes .attachments/ folder natively |
| Python 3.10+ | Orchestration layer | Rich stdlib (os.walk, pathlib, sqlite3); requests for API calls; simple subprocess for Pandoc |
| Pandoc 3+ | Markdown → Storage Format | Mature, battle-tested; --to confluence output; handles tables, code blocks, headings reliably |
| requests / httpx | Confluence API client | Simple HTTP; add retry-after backoff for rate limit handling |
| SQLite (built-in) | Path → ID mapping store | Lightweight; zero dependency; persists between runs for incremental migration |
| Confluence REST API v2 | Page CRUD + attachments | Official API; parentId param enables hierarchy; supports multipart attachment upload |
| BeautifulSoup4 | XHTML post-processing | Clean up Pandoc XHTML output; fix edge cases; validate structure before upload |

### 7.3  Script Architecture

Recommended Python module structure:

- migrate.py — CLI entry point; orchestrates passes

- wiki_reader.py — walk Git repo; build manifest with path/title/parent

- transformer.py — Pandoc subprocess wrapper; returns Storage Format string

- link_rewriter.py — regex + BeautifulSoup pass to rewrite internal links and image srcs

- confluence_client.py — REST API wrapper with retry logic; create_page, upload_attachment, update_page

- mapping_store.py — SQLite-backed ADO path → Confluence ID + attachment URL store

- validator.py — post-migration sweep; flags any remaining /wiki/ references or 404 links

### 7.4  Content Preservation Assessment

| Element | Preservation | Notes |
| --- | --- | --- |
| Internal links | ✅ High | Two-pass approach: create all pages first, collect IDs, then rewrite links in Pass 2 — highest fidelity of any option |
| Images | ✅ High | All attachments cloned locally; bulk uploaded; src paths rewritten in XHTML via BeautifulSoup |
| Tables | ✅ High | Pandoc --to confluence handles GFM tables with high reliability |
| Page hierarchy | ✅ High | Directory walk + SQLite mapping ensures exact parent/child reconstruction |
| Formatting | ✅ High | Pandoc + BeautifulSoup post-processing; structural cleanup before upload |
| Code blocks | ✅ High | Pandoc maps fenced code → Confluence Code macro with language attribute preserved |
| Incremental migration | ✅ High | SQLite store tracks what has been migrated; re-runs skip completed pages |

### 7.5  Pros & Cons

✅ Pros: Best link preservation of all options via two-pass approach. No API rate limits on source side. Fully repeatable and auditable (SQLite log). Supports incremental runs — re-run after wiki edits. Validation sweep provides measurable quality gate. Can be containerised for consistent execution.

❌ Cons: Highest upfront scripting investment (3–5 days). Requires Pandoc installation and Python environment. Confluence API rate limits still apply on target side — implement exponential backoff. Edge cases in link rewriting (anchors, encoded spaces) require testing.

8. Comparative Evaluation Matrix Side-by-side scoring across all options

| Criterion | A: Offline | B: API-to-API | C: Manual | D: Hybrid ★ |
| --- | --- | --- | --- | --- |
| Link preservation | ⚠ 3/5 | ⚠ 3/5 | ❌ 1/5 | ✅ 5/5 |
| Image migration | ✅ 5/5 | ✅ 5/5 | ⚠ 2/5 | ✅ 5/5 |
| Table fidelity | ✅ 5/5 | ✅ 5/5 | ✅ 4/5 | ✅ 5/5 |
| Hierarchy accuracy | ✅ 5/5 | ✅ 5/5 | ⚠ 3/5 | ✅ 5/5 |
| Formatting quality | ✅ 4/5 | ✅ 4/5 | ✅ 5/5 | ✅ 5/5 |
| Scripting effort | ⚠ 3/5 | ⚠ 2/5 | ✅ 5/5 | ⚠ 3/5 |
| Scalability (pages) | ✅ 5/5 | ⚠ 3/5 | ❌ 1/5 | ✅ 5/5 |
| Repeatability | ✅ 4/5 | ✅ 5/5 | ❌ 1/5 | ✅ 5/5 |
| Rollback safety | ✅ 5/5 | ✅ 5/5 | ⚠ 2/5 | ✅ 5/5 |
| Incremental sync | ⚠ 2/5 | ✅ 5/5 | ❌ 1/5 | ✅ 5/5 |
| Validation/audit | ⚠ 3/5 | ⚠ 3/5 | ❌ 1/5 | ✅ 5/5 |
| Total (out of 55) | 44/55 | 45/55 | 26/55 | 53/55 |

9. Internal Link Preservation Strategy The hardest problem — solved with a two-pass approach

### 9.1  The Problem

Azure DevOps Wiki internal links use wiki-relative paths in several formats:

- [Page Title](/Parent-Page/Child-Page) — relative path to another wiki page

- [[Child Page]] — double-bracket wiki link style

- [text](./Sibling-Page) — relative to current page folder

- [text](../Other-Section/Page) — parent-relative links

- [text](#heading-anchor) — in-page heading anchors

Confluence uses absolute URLs or page IDs in its storage format:

- <a href="/wiki/spaces/SPACEKEY/pages/12345678">text</a> — canonical Confluence link

### 9.2  Two-Pass Resolution Algorithm

Pass 1 — Mapping Phase: Create all pages as stubs (title + parent only, no content). After each API call, record the mapping: ADO path (e.g. /Parent/Child-Page) → Confluence page ID (e.g. 12345678). Store in SQLite. Do not attempt to write links yet.

Pass 2 — Content + Link Rewriting Phase: For each page: convert Markdown → Storage Format via Pandoc. Then run link_rewriter.py which queries the SQLite store for each /wiki/path reference and replaces it with the Confluence absolute URL. Then upload the fully resolved content via PUT API.

### 9.3  Link Rewriting Logic

Regex patterns to handle:

- href="/([^"]+)" → look up path in mapping store → replace with Confluence URL

- \[\[([^\]]+)\]\] → wiki-link style → look up by title → replace with Confluence link

- href="#([^"]+)" → in-page anchors → convert heading text to Confluence anchor format

- URL decode spaces (%20) and hyphens before lookup

- Normalise page title casing (Confluence titles are case-sensitive)

⚠ Edge case: ADO wiki URL-encodes page titles differently from Confluence. Test with pages containing spaces, special characters, and non-ASCII titles in your PoC. Build a normalisation function early.

10. Image & Attachment Migration Strategy Reliable binary transfer with automatic re-linking

### 10.1  Source: ADO Wiki Attachment Storage

- All images and attachments live in the /.attachments/ folder at the root of the Git wiki repo

- Images are referenced in Markdown as: ![](.attachments/filename.png) or with encoded paths

- No subdirectory structure within .attachments/ — all files at root level

### 10.2  Migration Steps

- During Pass 1 (stub creation): upload each attachment in /.attachments/ to the correct Confluence page using POST /wiki/rest/api/content/{pageId}/child/attachment

- Record the mapping: original filename → Confluence attachment download URL → Confluence attachment ID

- During Pass 2 (content): use BeautifulSoup to find all <img src=".attachments/..."> in the converted XHTML

- Replace each src with the Confluence attachment URL from the mapping store

- For images that are page-specific vs shared: upload to the page they first appear on; reference same URL from other pages

💡 Tip: Confluence attachment URLs follow the pattern: /wiki/download/attachments/{pageId}/{filename}. These are stable and can be used as src attributes in Storage Format <img> tags. Use the ac:image macro for better Confluence-native rendering: <ac:image><ri:attachment ri:filename="image.png"/></ac:image>

11. Recommended Implementation Phases A structured rollout plan for Option D (Hybrid Approach)

Phase 1 — Environment Setup & PoC (Days 1–3)

- Install Git, Python 3.10+, Pandoc 3+, and required Python packages (requests, beautifulsoup4)

- Clone the ADO wiki Git repository to a local or CI machine

- Obtain ADO PAT (if needed for private repos) and Confluence API token

- Create a test Confluence space (do not use production)

- Run Pandoc on 5–10 representative .md files (tables, code, links, images)

- Review output quality; identify any Pandoc edge cases specific to your wiki

- Write and test the mapping_store.py SQLite module

Phase 2 — Core Script Development (Days 3–7)

- Build wiki_reader.py: directory walker producing manifest with path/title/parent/depth

- Build confluence_client.py: create_page, upload_attachment, update_page with retry/backoff

- Build transformer.py: Pandoc subprocess wrapper with Storage Format output

- Implement Pass 1: stub page creation + attachment upload + SQLite mapping

- Validate hierarchy in Confluence test space against ADO wiki structure

- Build link_rewriter.py: regex-based link rewriting using SQLite mapping

- Build image src rewriter in link_rewriter.py

Phase 3 — Full Migration Dry Run (Days 7–9)

- Run complete Pass 1 + Pass 2 against Confluence test space

- Run validator.py — capture all remaining /wiki/ references or broken hrefs

- Fix edge cases in link_rewriter.py based on dry run findings

- Manual spot-check 10–15% of pages (random sample + known complex pages)

- Document known limitations and manual touch-up list

- Get stakeholder sign-off on migration fidelity

Phase 4 — Production Migration (Days 9–11)

- Announce ADO wiki freeze (no edits during migration window)

- Re-clone wiki to ensure latest content

- Run migration against production Confluence space

- Run validator.py on production space

- Share links with page owners for content review (2–3 days)

- Fix any reported issues

- Update ADO wiki home page to redirect to Confluence with prominent banner

Phase 5 — Validation & Handover (Days 11–14)

- Final validator sweep — zero broken internal links target

- User acceptance testing with documentation owners

- Update any bookmarks, READMEs, or pipeline references pointing to ADO wiki

- Archive or lock ADO wiki (retain read-only for audit)

- Hand off migration scripts to maintenance team with README

12. Proof-of-Concept Approach Validate before committing to full migration

Before running the full migration, a targeted PoC validates the three highest-risk elements:

### 12.1  PoC Scope

- Select 10–15 representative pages: include one page per major section; include pages with tables, code blocks, images, and internal links

- Include a page with deeply nested hierarchy: validate that parent/child relationships survive correctly at 3+ levels deep

- Include at least 2 pages with internal cross-links: this is the core test — verify that links resolve correctly end-to-end

- Include pages with embedded images: verify image upload and re-linking in the Confluence page

### 12.2  PoC Success Criteria

| Test Case | Pass Criterion | How to Verify |
| --- | --- | --- |
| Internal links between pages | All links navigate to correct page | Click each link in Confluence browser |
| Images display correctly | All images visible without broken src | Visual review of each page |
| Tables render correctly | Tables display with correct structure | Compare to ADO wiki side-by-side |
| Page hierarchy | Parent/child tree matches ADO structure | Check Confluence page tree |
| Code blocks | Syntax highlighting preserved | Visual review; check language attribute |
| Page titles | Titles match ADO wiki exactly | Compare manifest to Confluence titles |

13. Final Recommendation & Tooling Stack Option D — Hybrid Approach with two-pass link resolution

★ FINAL RECOMMENDATION: Option D — Hybrid Approach Git clone (offline source) + Python orchestration + Pandoc transformation + Confluence REST API target + SQLite mapping store + two-pass link resolution. Estimated total effort: 8–12 days for full implementation including PoC.

### 13.1  Why Option D Is the Best Balance

- Effort: Higher upfront (vs Option C) but dramatically lower than manual migration for large wikis. Reusable scripts reduce ongoing maintenance burden.

- Reliability: Git clone avoids API rate limits on the source side. SQLite persistence means re-runs are safe. Validation sweep provides a measurable quality gate.

- Link fidelity: The two-pass approach is the only architecture that can guarantee internal link resolution — the highest-priority migration requirement.

- Maintainability: Modular script architecture; each component is independently testable. Scripts can be adapted for future migrations or re-run after wiki updates.

- Scalability: Git clone + SQLite + REST API scales to thousands of pages without modification. Batch size and rate limits are the only constraints.

### 13.2  Definitive Tooling Stack

| Component | Technology | Version / Notes |
| --- | --- | --- |
| Source extraction | Git | Any version; clone with --depth=1 if history not needed |
| Transformation engine | Pandoc | ≥ 3.0; use --to confluence for Storage Format output |
| Orchestration language | Python | ≥ 3.10; no external frameworks needed |
| HTTP client | httpx | ≥ 0.27; supports async for parallel uploads |
| XHTML post-processing | BeautifulSoup4 | bs4 ≥ 4.12; lxml parser for speed |
| Mapping persistence | SQLite3 | Built into Python stdlib; no install required |
| Target API | Confluence REST API v2 | Cloud; base URL: https://{org}.atlassian.net/wiki/api/v2 |
| Validation | Custom validator.py | Regex + Confluence page fetch; flag residual /wiki/ hrefs |
| Containerisation (opt.) | Docker | Optional; ensures reproducible environment across machines |

### 13.3  Risks & Mitigations Summary

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Link rewriting misses edge cases (special chars, anchors) | Medium | PoC tests edge cases first; validator.py catches residual broken links; manual fix list generated |
| Confluence API rate limiting slows migration | Medium | Implement exponential backoff; run migration in off-peak hours; use async uploads |
| Page title collisions in Confluence | Low | Prefix page titles with section path if duplicates detected; manifest pre-checks for duplicates |
| ADO wiki edited during migration window | Low | Announce wiki freeze; re-clone before Pass 1 starts |
| Pandoc produces invalid Confluence Storage Format | Low | BeautifulSoup post-processor validates and fixes XHTML before upload; PoC validates output |
| Images missing from .attachments/ folder | Low | Pre-flight check: validate all image references in .md files exist in .attachments/ |

★ START HERE: Run Phase 1 (PoC) on a 10-page subset before committing to the full build. The PoC validates Pandoc output quality and link resolution accuracy for your specific wiki content — taking 2–3 days and eliminating the highest-risk unknowns before the 8-day implementation sprint.

Azure DevOps Wiki → Confluence Migration Strategy  •  Version 1.0  •  Senior Technical Architect